# Akij Resources ERP — Gap Analysis vs World-Class ERP

Prepared for Bashir Alam, HOD — Inventory Material Department (Demand & Supply) Benchmark: SAP S/4HANA, Oracle Fusion Cloud, Microsoft Dynamics 365 Based on live findings from ARL Control Tower, DWH (203.202.241.211), and iBOS data

## 1. Executive Summary

ARL runs a custom ERP (iBOS) + MSSQL Data Warehouse (DWH). It is functionally capable of running the business (transactions, stock, PR, GRN, LC), but it has systemic data-integrity and architecture gaps that a world-class ERP solves natively. The most critical evidence from our own data:

| Evidence (from this project) | Severity |
| --- | --- |
| Akij Essentials Semi Finished Goods = -29.15 Trillion BDT negative stock | 🔴 Critical |
| 126 items with stock but zero rate in iBOS (valuation gap) | 🔴 Critical |
| 465 foreign POs with no LC within 7 days (5.44 Cr) | 🔴 High |
| 2 PRs approved but no PO created; stale PRs since Nov 2025 | 🟠 High |
| DIO 285 days (Consumer Electronics) — capital locked | 🟠 High |
| Batayon 247.51 Cr obsolete (383 days idle) | 🟠 High |
| No real-time cloud connectivity — Vercel can't reach DWH (snapshot only) | 🔴 Critical |

## 2. Gap Dimensions (ARL vs World-Class)

### GAP A — Data Integrity & Governance

| Area | ARL (iBOS+DWH) | World-Class (SAP/Oracle/D365) | Impact |
| --- | --- | --- | --- |
| Negative stock prevention | Allowed; -29.15T anomaly exists | Blocked at posting (cannot post issue > stock without approval) | Financial misstatement |
| Item master rate integrity | Zero-rate items with stock allowed | Mandatory valuation (standard/moving avg auto-computed) | Valuation understated |
| Real-time vs batch | DWH is batch/archive (Arc tables) | In-memory real-time (SAP HANA) | Delayed decisions |
| Data dictionary / integrity | Loose; free-text names, mojibake | Strict master data governance (MDM) | Analytics trust |
| Audit trail | Present but fragmented | End-to-end traceability (every posting → GL → report) | Compliance |

### GAP B — Process Automation

| Process | ARL | World-Class | Gap |
| --- | --- | --- | --- |
| PR → PO → GRN → LC | Manual hand-offs; gaps found | Workflow auto-routing + approvals | SLA breaches |
| LC creation | Manual; 7-day SLA missed | Auto-trigger from PO terms | Import delays |
| Reorder / safety stock | Static (numReorderLevel in table) | Dynamic MRP + demand-driven replenishment (DDMRP) | Stock-outs / excess |
| Cycle counting | Manual Google Sheet | System-scheduled ABC cycle counts | Accuracy |

### GAP C — Analytics & Visibility

| Capability | ARL | World-Class | Gap |
| --- | --- | --- | --- |
| Real-time dashboard | Local-only; cloud shows snapshot | Live every second | Decision latency |
| AI / forecasting | Rule-based agent (ours) | Embedded AI/ML forecasting | Predictive gap |
| Multi-SBU consolidation | 76 BUs aggregated manually | Native group consolidation | Reporting effort |
| Mobile access | None | Native mobile apps | Field visibility |

### GAP D — Integration & Architecture

| Area | ARL | World-Class | Gap |
| --- | --- | --- | --- |
| Cloud | Vercel app; DWH internal-only | Fully cloud-native SaaS | Accessibility |
| API / MCP readiness | We built MCP layer manually | Native REST/OData APIs | Integration cost |
| Single source of truth | Spread across iBOS, Sheets, G:Drive | One master data platform | Reconciliation burden |

## 3. Fix Roadmap (Practical — no full ERP replacement needed)

### Phase 1 — Data Integrity Cleanup (0–3 months) ⚡ Immediate

| # | Action | Owner | Priority |
| --- | --- | --- | --- |
| 1.1 | Reconcile -29.15T: GL vs WMS for Akij Essentials Semi Finished (GL 1110007). Physical count → post corrections | Finance + Inventory | P1 |
| 1.2 | Fix 126 zero-rate items: set rate from last GRN/purchase in iBOS item master | Finance + Inventory | P1 |
| 1.3 | Add posting validation: block issue > available stock (customize iBOS) | IT + Inventory | P1 |
| 1.4 | Master data cleanup: dedupe SKUs, enforce item code + name + category + rate mandatory | IT + MDM owner | P1 |
| 1.5 | Clear negative SBUs (Eurasia, Commodities, Direct, etc.) via warehouse counts | Finance | P1 |

### Phase 2 — Process Automation (3–6 months)

| # | Action | Owner | Priority |
| --- | --- | --- | --- |
| 2.1 | PR→PO→LC workflow: configure auto-approval + SLA alerts in iBOS | IT + Procurement | P1 |
| 2.2 | LC aging monitor: our PO→LC gap report already exists — automate alerting | Commercial | P1 |
| 2.3 | Reorder automation: use numReorderLevel + numAvgDailyConsumption already in DWH to auto-suggest POs | Inventory + SCM | P2 |
| 2.4 | DIO reduction program: Consumer Electronics 285d → 120d target | SCM | P2 |

### Phase 3 — Analytics & AI (6–12 months)

| # | Action | Owner | Priority |
| --- | --- | --- | --- |
| 3.1 | Expose DWH to cloud safely (VPN / Vercel allowlist / read replica) → Control Tower becomes truly live | IT | P1 |
| 3.2 | Connect aging dashboard to live DWH (replace mock service — architecture already ready) | IT + Inventory | P2 |
| 3.3 | Demand forecasting: use numAvgDailyConsumption + sales history → ML forecast | Analytics | P2 |
| 3.4 | MDM (Master Data Management): single source for items, vendors, BUs | IT | P2 |

### Phase 4 — World-Class Alignment (12+ months)

| # | Action | Owner |
| --- | --- | --- |
| 4.1 | Evaluate SAP S/4HANA / Oracle / D365 only if ROI justifies; else strengthen iBOS to 80% parity | COO + IT |
| 4.2 | Native mobile for warehouse (scan, GRN, count) | IT |
| 4.3 | Embedded AI forecasting (SAP BTP / Azure AI) | IT + Analytics |
| 4.4 | Group consolidation reporting natively | Finance |

## 4. What We Already Built (to accelerate the fix)

| Asset | Helps With |
| --- | --- |
| Gap Analysis panel (negative stock, PR→PO, PO→LC, zero-rate) | Phase 1 visibility |
| Aging Dashboard (KPI, heatmap, risk matrix, provision) | Phase 1–2 |
| DIO/Turnover report | Phase 2.4 |
| MCP-ready service layer (InventoryService, /api/data, /api/people) | Phase 3.2 |
| 6-theme executive dashboard | Stakeholder buy-in |
| PeopleDesk KPI | Workforce visibility |

## 5. Final Recommendation

Do NOT rush to replace iBOS. The pragmatic path:

- Fix data integrity first (Phase 1) — this delivers the biggest financial impact and is 100% within your control

- Automate the visible gaps (Phase 2) — using reports we already built

- Make the tower live in cloud (Phase 3.1) — the single highest-leverage technical change

- Re-evaluate world-class ERP after 12 months with clean data and measurable KPIs

Rule of thumb: A world-class ERP on bad data = world-class problems. Fix the data, then the platform.